# Columbia River System (CRS) Fish Facility Design Review Work Group (FFDRWG)

# USACE, Portland District (NWP) and Walla Walla District (NWW)

October 2025 Agenda

FFDRWG Files: https://public.crohms.org/tmt/documents/FPOM/2010/FFDRWG/CY2025/

Microsoft Teams:

Join the meeting now

Meeting ID: 993 227 034 974

Passcode: b5a2zb7X

Dial in by phone:

+1 503-207-9433,,772449051#

Phone conference ID: 772 449 051#

# FFDRWG contact list - ** notify Chuck and Jake of any changes

BPA

Christine Petersen

Leah Sullivan

Ben Hausmann

Carolina Andes

Josh Ashline

Tammy Mackey

NOAA

Trevor Conder

Kelsey Swieca

Chris Magel

Emi Melton

Kinsey Frick

USFWS

Dave Swank

Shelby Fowler

Joe Skalicky

States

Erick Van Dyke (ODFW)

Ben Clemens (ODFW)

C. Morrill (WDFW)

Jonathan Ebel (IDFG)

Marika Dobos (IDFG)

CRITFC/Tribes

Tom Lorz (CRITFC)

Laurie Porter (CRITFC)

Greg Silver (CRITFC)

Pete McHugh (CRITFC)

Aaron Jackson (CTUIR)

Ralph Lampman (YN)

Keely Murdoch (YN)

Tod Sween (NPT)

Jay Hesse (NPT)

Lyman Jim (CTWS)

Casey Baldwin (CTCR)

Michael Karnosh (CTGR)

Lawrence Schwabe (CTGR)

Torey Wakeland (CTGR)

NPCC

Kris Homel

Kate Self

FPC

Erin Cooper

Noah Campbell

PSMFC

Gordy Axel

Darren Chase

Roger Clark

Mark Leonard

Scott Livingston

Nicole Tancreto

CENWD

Doug Baus

Tim Dykstra

Dan Feil

Cindy Studebaker

Lisa Wright

Sean Tackley

Ian Chane

CENWP-PM

Ida Royer

Erin Kovalchuk

Mark Bierman

Jake Macdonald

Marie Adams

David Trachtenbarg

Courtney Hollins

CENWP-OD

Nick Bertrand (ODT)

Jeanette Wendler (BON)

Tucker Gossett (BON)

Jase Owens (BON)

Becca Cates (BON)

Eric Grosvenor (TDA)

Jeff Randall (TDA)

Aaron Young (TDA)

David Miller (JDA)

Michael Lotspeich (JDA)

Laura Rickets (JDA)

Robert Wertheimer (FFU)

Patricia Madson (FFU)

Darren Gallion (FFU)

Kyle Tidwell (FFU)

CENWP-ENC

Aaron Litzenberg (HD)

Shari Dunlop (HD)

Chris Motti (HD)

Steve Schlenker (HD)

Max Wilson-Fey (HD)

Adam White (DE)

Collin Porter (DS)

Dan Penn (DM)

Cole Marfise (DM)

Adam Jones (DG)

Nicholas Rillstone (DS)

Will Guest (DS)

CENWW-PM

Chuck Barnes

Ryan Ashcraft

Ricardo Walker

Brad Trumbo

Kathryn Herzog

Jeremy Nguyen

Karen Kelly

CENWW-OD

Chris Peery

Tiffany Stoeckig-Dixon

Denise Griffith

Bobby Johnson

Deb Snyder

Steven Lee

CENWW-ENC

Jon Renholds

Ryan Pestes

Travis Foster

Ryan Laughery

# Action items from previous meetings:

## (9/4) Jake will post PDT’s responses to NOAA’s (Magel) TDA backup AWS debris management comments to the FFDRWG website.

## (9/4) Jeanette will share results of ROV spillway tailrace inspection completed 9/3/25 at the next FPOM or next available time once she receives them.

## (9/4) Ryan will get the FFDRWG comments we received on MNA Avian deterrence and ladder cooling posted to the FFDRWG site.

# NWP/NWW Updates

## NWP JDA South fish pumps - Tim Ernster (PM), JDA Fisheries (FFDRWG)

### Short-term interim repairs (O&M/FPOM)

### Long-term full replacement of all three pumps (CRFM/FFDRWG)

## NWP TDA Backup AWS debris management – Marie Adams (PM), Mehdi Roshani (TL), Jake Macdonald (FFDRWG)

90% DDR completed April 2025.

Currently paused for funding.  Next milestone is plans & specs.

## NWP BON Spillway rock mitigation – Marie Adams (PM), Adam Jones (TL), Jake Macdonald (FFDRWG)

Results of ROV spillway tailrace inspection completed 9/3/25 (Wendler)

## Bradford Island and Cascades Island LPS pump upgrades (Kovalchuk/White)

- Procuring equipment/supplies for potential construction this winter, BON Project will perform the work.  Currently unfunded waiting for funding.

## NWP BON1 Ice & Trash PIT Detection – Mark Bierman (PM), Jeanette Flemmer (FFDRWG)

Contract for installation was awarded on 9/19.  Install around March 2026 if all goes well.

## NWP BON2 Submerged Traveling Screen (STS) Rehabilitation Phase 1a – Karen Kelly (PM), Will Guest (TL), Jake Macdonald (FFDRWG)

PDT is developing alternatives to replace or rehab all 24 screens as well as procure one spare.  Due to previously executed work, there is a full drawing package and plans and specs that are near ready for advertisement. Therefore, the work envisioned in this project is to review the existing materials, update cost and schedule estimates, and proceed into construction.  One screen currently at Bonneville is from John Day and has a different construction.

Objectives:

  - Review existing project documentation to ensure consistency with observed condition and need.

  - Uniformity of devices and commonality of spare parts is a priority for the end user. During the Phase 1A the PDT will evaluate whether and how this objective can be achieved, as part of the overall alternatives analysis, with the intent of determining if interchangeability of parts is possible between all in service submerged traveling screens (inclusive of but not limited to STS in service at Bonneville and John Day).

  - Determine if replacement or rehabilitation is the most effective alternative.

  - Develop contract package for rehab or replacement of 24 STS depending on outcome of first objective.

  - Obtain one spare STS.

Some types of questions the PDT may ask in a future FFDRWG:

  - Any significant updates to STS design criteria since the FY16-FY17 timeframe?

  - Should we consider any changes to the STS design based on B2FGE evaluations in recent years?

  - Incorporate a brush or anti-foul coating to help prevent mussel accumulation in the future?

## NWP BON2 exit channel PIT detection for post-construction evaluation – Erin Kovalchuk (PM), Adam White (TL), Jake Macdonald (FFDRWG)

Preliminary results from the 2025 passage season will be presented by Ben Sandford at SRWG annual review in November.

## NWP BON2 junction pool lamprey trap/LPS - Courtney Hollins (PM), Nicholas Rillstone (TL), Jake Macdonald (FFDRWG)

Project kicked off early FY25, currently paused for lack of funding.

## NWP TDA North lamprey passage structure extension for volitional passage – Courtney Hollins (PM), Nicholas Rillstone (TL), Jake Macdonald (FFDRWG)

Project kicked off early FY25, currently paused for lack of funding.

## NWP JDA North lamprey passage structure extension for volitional passage – Courtney Hollins (PM), Nicholas Rillstone (TL), Jake Macdonald (FFDRWG)

Project kicked off early FY25, currently paused for lack of funding.

## NWP prototype floating adult lamprey collector for tribal translocation, aka. “FALCON” (*partner project; not a USACE design) – Ralph Lampman (TL), Jake Macdonald (FFDRWG)

lab testing at Bonneville Hatchery in 2025 is complete.  2026 in-river test planned for Summer 2026

# NWW updates

## NWW MNA Turbine Replacement – Jean DesJarlais (PM), Jon Renholds (TL)

## NWW IHR Turbine Cooling Water Exclusion - Karen Kelly (PM), Chuck Barnes (Bio)

## NWW LLA Adult Ladder Turn Pool Gate - Greg Linklater (PM), Chuck Barnes (Bio)

## NWW MNA Avian deterrence – Karen Kelly (PM), Ryan Ashcraft (Bio)

- Final report and comment responses will be uploaded to website once received.

## NWW MNA PIT Detection – Kat Herzog (PM), Chuck Barnes (Bio)

Wrapping up internal quality control. Will send final EDR to group and schedule a meeting to discuss with PSMFC.

## NWW John Day Dam and Snake River Ladder Cooling – Karen Kelly (PM), Ryan Laughery (TL), Ryan Ashcraft (FFDRWG)

- The final report along with comment responses are posted to the FFDRWG website.

- Update from Ryan Laughery.

# Upcoming meetings and field trips

## Fish Facilities Design Review Work Group (FFDRWG) = first Thursday of every month (contact Jake Macdonald and Chuck Barnes if you need an invitation).

### Thursday 11/6/25 @ 09:00

## Fish Passage Operation & Maintenance (FPOM) Work Group = second Thursday of every month = (contact Patricia Madson and Chris Peery if you need an invitation).

### Thursday 10/9/25 @ 09:00 and Thursday 11/13/25 @ 09:00

## Studies Review Work Group (SRWG) FY 2026 Planning Cycle: https://public.crohms.org/tmt/documents/FPOM/2010/SRWG/FY26AFEPplanning/

### FY25 SRWG Annual Review: Tuesday, November 18, 2025 (All day) @ PNNL Auditorium, Richland, WA

## Upcoming Field Trips: