Fish Ladder Cooling  - JDA, MCN, ICH, LMN

Spray Bar (#1). Better than no cooling system, but seems we should be trying to improve on it.

Modified spray bar (#1A) seems worth a try. We would need a way to monitor fish behavior upon exiting ladder (video system?). I don’t understand why the required flows (“200% of fishway exit flow”) are so high.

Bubbler system (#2) seems more experimental with a higher potential to cause behavioral changes.

Sumerged jet (#3) seem like they could be an O&M issue. Hard to tell how much of jet would reach ladder exit.

Pumped Fish Exit (#4) has some good features. Though I expect it could be expensive and require more maintenance than current shower design.

Gravity Chimney (#5) – Unclear to me how it will convey much cold water to fishway exit. I don’t think we should depend on fish sounding down to chimney opening.

Temperature Curtain (#6) – Too much potential for obstructing fish movement. Also seems like potential for issues with cables, anchors, debris, wind movement of tanks, etc.

Mechanical (#7) – We should first try to take advantage of natural cold water for cooling before spending money and power on chilling it. Very expensive and high maintenance.

Overall, I’d recommend the modified spray bar and the pumped fish exit be considered for further refinement.

Comments submitted to contractor with responses:

- From Dave Swank (USFWS): For Modified spray bar (#1A), we would need a way to monitor fish behavior upon exiting ladder (video system?). Could you explain why the required flows ("200% of fishway exit flow") are so high.

Contractor response:

Have included an additional statement related to monitoring of fish behavior via underwater video camera or sonar (e.g. Didson). The flow ratio of 150% is an assumed value based in part on data from Lower Granite and Little Goose, and supports a relative comparison with the other alternatives.
-James Kapla

- From Dave Swank (USFWS): For Submerged jet (#3), how much of the jet will reach the ladder exit? Currently hard to determine.

Contractor response:

The submerged jet is assumed to have a flow ratio of 130% (amount of water delivered to vicinity of exit) and a thermal ratio of 60% (amount of cool water that enters the fishway), for an overall effectiveness of 78%. The overall effectiveness should be confirmed with CFD modeling or other means prior to final design and construction.
-James Kapla

- From Dave Swank (USFWS): Gravity Chimney (#5) – Unclear to me how it will convey much cold water to fishway exit. I don't think we should depend on fish sounding down to chimney opening.

Contractor response:

The gravity chimney is assumed to have a flow ratio of 100% (amount of water delivered to vicinity of exit) and a thermal ratio of 90% (amount of cool water that enters the fishway), for an overall effectiveness of 90%. This alternative includes a fish exit gate opening near the surface to accommodate fish that don't want to sound to the deep opening.
-James Kapla