# Fish Passage Plan (FPP) Change Request Form

Change Form # & Title:  	20AppL003 – MCN Avian hazing plan

Date Submitted:		20 December 2019

Project:			McNary Dam

Requester Name, Agency:	Bobby Johnson, USACE MCN

Final Action:			APPROVED 1/23/2020

FPP Section:

Appendix L – Avian Plan

- Section 5.  McNary Dam

Justification for Change:

Annual work plans have been updated in recent years due to increased piscivorous bird numbers.  Additionally, dates for hazing activities shift a few days on an annual basis.  This change will reflect the most recent work plan.

Proposed Change: [see below with edits to existing FPP in track changes]

5.3. Action Plan. USDA APHIS bird hazing occurs from April 19 through July 25. Double shifts (16 hours per day) are used during the period of the greatest bird activity, April 26 through July 11. Boat hazing is also used from April 26 through July 11, for 6 hours per day, 3 days per week (except Sundays). APHIS crews may at their discretion deploy limited lethal take of gulls and cormorants, particularly if hazing by itself loses its effectiveness. Project personnel may deploy a limited number of propane cannons and electronic bird alarms from time-to-time, typically early in the season. Overhead avian deterrent wires are located along the powerhouse tailrace. A hydrocannon is situated at the juvenile fish bypass outfall.

Comments:

Record of Final Action:  Approved at the FPOM FPP meeting 1/23/2020.